PC Solutions Implementation Plan

By Obed Cahua, Solution Tech Consultant, February March 16th, 2021

PURPOSE OF PLAN:

The goal and purpose of this Implementation Plan is to make sure the Project Solution Tech Consultants has been contracted to for PC Solutions is done organized and on time.

Project Overview:

Solution Tech Consultants will be recommending for implementation a helpdesk platform, application with password support, hardware firewall.

Description of Implementation:

Testing:

- Solution Tech Consultants will conduct testing at the PC Solutions location on April 4th, 2021.

- The systems Solution Tech Consultants will test that day include helpdesk platform, application with password support, hardware firewall.

Implementation:

- If no errors occur during the testing, Solution Tech Consultants will implement all system from April 13 to April 26, 2021.

Major Tasks:

Training:

- Training will be provided by Solution Tech Consultants from March 30th to April 9th, 2021 to the PC Solutions Information Technology Department.

- Two trainers will be conducting the training, one hardware firewall trainer and one helpdesk trainer.

- The technicians in the Information Technology Department will all be trained together, the trainers though will take their turns training the technicians.

Implementation Support:

Hardware:

- A hardware firewall will be needed for implementation and a manual will be provided for further assistance.

Software:

- For the helpdesk platform and password protect application online manuals will be provided also for further assistance.