## Slide 1: CTS 289 Presentation
By Obed cahua

## Slide 2: Company details
PC Solutions started in 2017 as volunteer computer repair service offering services like: remote support, malware removal, hard drive replacement, and more.
PC Solutions is located at Winston Salem North Carolina’s metropolitan area.
When PC Solutions realized later that year, their business was becoming successful, fees were introduced in their computer services.
Since 2018, PC Solutions has served more than 100 customers.
PC Solutions only has one location and expansion is in mind, for now they are only a local based business with 50 employees.
In 2019, PC Solutions decided that an online presence was necessary for the company to be promoted, a domain was registered, and a website was created using an online website builder.

## Slide 3: PC Solutions EXECUTIVE management
Owner: Dr. John Smith P.H.D
Operator: Dr. James Brown
Director, Information Technology: Joshua Williams

## Slide 4: Overview of Current system
PC Solutions right now has 50 computers date equipped with the software implemented for the technicians to service customers and with the Windows up to date.
The platform that is used right now for tickets to be submitted, is Google Forms. Google Forms is a platform with limited resources and is very complex for the technicians to use because it requires the technicians to retrieve customer information from the forms, then send out an acknowledgement email and 24 hours later send a follow up email.
The company right now has no strong corporate security firewall, just the standard consumer router firewall to protect its network clients from intruders.
PC Solutions stores customer information using a paper system.
Why is a new system needed and what recommendation can be made?

## Slide 5: Why is a new system needed?
PC Solutions has decided that a help desk platform should be implemented along with a new platform to store confidential customer information, to better service customers.
The Help Desk process will simplify the PC Solutions business process by allowing all tickets to be sent directly to the helpdesk system and acknowledged automatically without any action by the technician.
A corporate grade secure firewall will protect the helpdesk platform and customer data platform from threat actors trying to breach the PC Solutions network.

## Slide 6: PROJECT GOAL
The goal of this project will be To implement a centralized platform and system within one and half months. A new system will allow better service for customers of PC Solutions Repair Company. The system will be executed with minimum interruptions to their business activities and with a budget of $90,000 dollars.

## Slide 7: What will the PC Solutions project contain?

## Slide 8: What will this project deliver?
Fully operational corporate grade firewall for client and network security.
Help Desk Platform Application for ease of use and better service for customers.
Application to store confidential customer information ensuring information security.

## Slide 9: Technical aspects of this project
The Help Desk will receive tickets and send an acknowledgement email back to the PC Solutions customer.
A Frequently Asked Questions database within the helpdesk where the technician can save tickets that could serve for future reference for other technicians to work on new tickets will be included.
The technicians will be able to send emails to customers from within the Help Desk application.
The Corporate Grade Firewall will protect the network clients from threat actors.
An application with password support to protect customer information will be managed by the Information Technology Department.

## Slide 10: IS The PC Solutions project feasible?

## Slide 11: Technical Feasibility
The Helpdesk platform application Solution Tech Consultants is proposing is an in-house application solution and will be setup as an internal site within the PC Solutions network. Having Help Desk experience is a job requirement for PC Solution's technicians, since it’s been years the technicians started working at PC Solutions, they will be newly trained.
A corporate grade firewall protecting PC Solutions network from threat actors trying breach its network and an application with password support to protect customer information has also been proposed by Solution Tech Consultants. The PC Solutions techs have no experience with the proposed firewall solution, since this is the case Solution Tech Consultants will provide training.
The application with password support was a job requirement for the PC Solutions technicians, so knowledge of how to use that application was expected.
The solutions, Solution Tech Consultants have planned will cover the current needs of PC Solutions Repair Services.
Once training is completed for all personnel, they should be able to operate the applicable system or platforms and train others in the future.
From the explanations described above this project is technically feasible.

## Slide 12: Financial Feasibility
The approved budget for this project is $90,000.
The Labor/Implementation Costs for this Project will be $20,000.
The Security costs for this project will cost $1,600.00.
The Application costs for this project which include the Help Desk application cost $34,400 and an application with password support which costs $6,950.00 for 50 computers.
The Training Costs for this project include a network trainer for $10,000.00 on a salary and Help desk platform trainer for $10,000.00 also on a salary, training will last 10 days.
The final cost of the project is $82,950, which is below budget, for this reason the project is financially feasible.

## Slide 13: Security is very important with all these data breaches going on. What security plans are going to be recommended?

## Slide 14: Security Plan
Three security policies are going to be recommended to better protect and serve customers.
The first one is an Acceptable Use Policy
Why is this policy needed?
In the past, technicians have been downloading software without PC Solutions permission and that software is infecting the computers with viruses.

## Slide 15: Security Plan Continued ….
The second policy is a Physical Security Policy.
Why is this policy needed?
PC Solutions Employees have not locked their computers when leaving for lunch or break and that has led to an intruder having physical access to their for computer and stealing sensitive data.

## Slide 16: Security plan Continued …
The third policy is a Bring Your Own Device Policy.
Why is this policy needed?
Employees have been complaining about some time that they want to bring their own device to work and use it to instead of PC Solutions computers. An employee brought his device once and connected it to the PC Solutions network and since the device was not configured well, an attacked exploited his device and stole his information.

## Slide 17: Pc Solutions Timeline AND SCHEDULE TASKS
 | Start Date | End | Duration = In Days | Task Detail |  |  |  |  |  |  | 
Project Duration | 1/22/2021 | 4/26/2021 | 94 | PC Solutions Project Started |  |  |  |  |  |  | 
Project Contract | 1/23/2021 | 1/29/2021 | 6 | Contract done between PC Solutions and Solution Tech Consultants. |  |  |  |  |  |  | 
Project Scope | 2/1/2021 | 2/12/2021 | 11 | Scope of Project by Solution Tech Consutants for PC Solutions |  |  |  |  |  |  | 
Feasibility Study | 2/13/2021 | 2/19/2021 | 6 | Study of Feasibility of Project by Solution Tech Consultants for PC Solutions |  |  |  |  |  |  | 
Security Plan | 2/19/2021 | 3/5/2021 | 14 | Security Plan by Solution Tech Consultants for PC Solutions |  |  |  |  |  |  | 
Timeline and Schedule | 3/6/2021 | 3/12/2021 | 6 | Timeline and Schedule by Solution Tech Consutants |  |  |  |  |  |  | 
Database Design | 3/13/2021 | 3/19/2021 | 6 | Database Design by Solution Tech for PC Solutions |  |  |  |  |  |  | 
User Interface Design | 3/20/2021 | 3/26/2021 | 6 | User Interface Design for PC Solutions. |  |  |  |  |  |  | 
Data Backup | 3/26/2021 | 3/26/2021 | 1 | Backup of Work done up to now by Solution Tech Consultants for PC Solutions |  |  |  |  |  |  | 
Software Selection | 3/27/2021 | 4/2/2021 | 6 | Software selected by Solution Tech for PC Solutions |  |  |  |  |  |  | 
Platform Testing | 4/4/2021 | 4/4/2021 | 1 | Platform Testing at PC Solutions Location |  |  |  |  |  |  | 
Recommendations | 4/3/2021 | 4/9/2021 | 6 | Final Recommendations by Solution Tech given to PC Solutions |  |  |  |  |  |  | 
Implementation Plans | 4/3/2021 | 4/9/2021 | 6 | Final Implementation Plans by Solution Tech given to PC Solutions |  |  |  |  |  |  | 
Training | 3/30/2021 | 4/9/2021 | 10 | Training provided by Solution Tech Consultants for PC Solutions Employees |  |  |  |  |  |  | 
Implementation | 4/13/2021 | 4/26/2021 | 13 | Day Project Implemented by Solution Tech Consultants and goes live. |  |  |  |  |  |  | 

## Slide 18: PC Solutions TimeLine and Schedule
Chart: PC Solutions Timeline
| Project Duration | Project Contract | Project Scope | Feasibility Study | Security Plan | Timeline and Schedule | Database Design | User Interface Design | Data Backup | Software Selection | Platform Testing | Recommendations | Implementation Plans | Training | Implementation
Start Date | 44218 | 44219 | 44228 | 44240 | 44246 | 44261 | 44268 | 44275 | 44281 | 44282 | 44290 | 44289 | 44289 | 44285 | 44299
Duration = In Days | 94 | 6 | 11 | 6 | 14 | 6 | 6 | 6 | 1 | 6 | 1 | 6 | 6 | 10 | 13

## Slide 19: Database Design and User interface design
Refer to professional documentation package.

## Slide 20: What software was selected for use?

## Slide 21: Software Selection
For the Helpdesk platform SolarWinds Web Helpdesk vs. Spiceworks Helpdesk was compared.
The one with all the features that would have benefited PC Solutions was Spiceworks because it included an easier interface to use than the other one, but the Project Manager just decided that SolarWinds was better because of the support or etc.
For the Password protected application Microsoft excel was chosen because it has an easy interface, and it is convenient to use.

## Slide 22: How will the software be implemented?

## Slide 23: Implementation Plans
Solution Tech Consultants will conduct testing at the PC Solutions location on April 4th, 2021.
The systems Solution Tech Consultants will test that day include helpdesk platform, application with password support, hardware firewall.
Training will be provided by Solution Tech Consultants from March 30th to April 9th, 2021 to the PC Solutions Information Technology Department.
Two trainers will be conducting the training, one hardware firewall trainer and one helpdesk trainer.

## Slide 24: Final Recommendations
Help desk platform with automatic ticket acknowledgement which will simplify the PC Solutions business process.
Fully Operational corporate grade firewall for security of clients.
Application to store confidential customer information ensuring Information Security.