Project Scope Document

PROJECT GOAL

To implement a centralized platform and system within one and half months.

PROJECT DESCRIPTION

To implement a centralized platform and system within one and half months. A new system will allow better service for customers of PC Solutions Repair Company. The system will be executed with minimum interruptions to their business activities and with a budget of  $90,000 dollars.

DELIEVERABLES

- Help Desk Platform Application for ease of use and to better service customers.

- Fully operational corporate grade firewall for client security.

- Application to store confidential customer information ensuring information security.

OPERATIONAL FUNCTIONS & SOFTWARE REQUIREMENTS

- The Help Desk will have the included feature to receive tickets and send an acknowledgement email back to the PC Solutions customer.

- A Frequently Asked Questions database which is a site within the helpdesk where the technician saves tickets that could serve for future reference for other technicians to work on new tickets will be included.

- Manual Backups for the Help Desk will have to be done by the Information Technology Department.

- Training will be provided for use of the Help Desk platform and Firewall systems to the technicians in the Information Technology Department.

- The technicians will be able to send emails to customers from within the Help Desk application.

- The Corporate Grade Firewall will protect the network clients from threat actors.

- An application with password support to protect customer information will be managed by the Information Technology Department.

COSTS

| Implementation | $62,950 |
| --- | --- |
| Training Costs | $20,000 |
| Total: | $82,950 |

DEADLINES

- Project Contract January 29th, 2021.

- Project Scope February 12th, 2021.

- Project Feasibility Study February 19th, 2021.

- Security Plans March 5th, 2021.

- Project Timeline and Schedule March 12th, 2021.

- Database Design March 12th ,2021.

- User Interface Design March 26th, 2021.

- Software Selection April 2nd, 2021.

- Platform Testing at PC Solutions Location April 4th, 2021.

- Training Start March 30th, 2021.

- Training Complete April 9th, 2021.

- Implementation Plans Due April 9th, 2021.

- Final Recommendations due April 9th, 2021

- Implementation Started April 13th, 2021.

- Implementation Complete, April 26th, 2021.